AlgoArena

Intern Build Assignment

Complete Project Prompt — Read This Once, Build Everything

| Assigned by Senior Developer | Stack Next.js + FastAPI + Python | Timeline 8 weeks | Deliverable Live URL + GitHub Repo |
| --- | --- | --- | --- |

| READ FIRST | This document is your single source of truth. Do not ask your senior for clarifications that are already answered here. Read every section before writing a single line of code. Each phase builds on the previous one — skipping ahead will cost you more time than it saves. When you finish each week, send a brief Slack message: what you built, what blocked you, what you are doing next. |
| --- | --- |

# 0. What You Are Building

AlgoArena is a web-based competitive programming platform — think LeetCode, but with one feature that does not exist anywhere else: after you submit code, the platform infers the Big-O time complexity of your solution using static AST analysis (not runtime benchmarking) and passes that complexity gap to an AI that generates a Socratic hint. The hint does not tell you the answer. It asks you the question that leads you there.

| Why it matters | Every interviewer at Google, Meta, or Amazon will ask you to optimise your solution. LeetCode shows you pass/fail. AlgoArena shows you WHY your solution is slow and nudges you toward the insight — without spoiling it. As a portfolio piece, this project hits: systems design, algorithm analysis, AI integration, and production engineering. That is exactly what L4/L5 interviewers want to see. |
| --- | --- |

## 0.1 The Three Layers of Feedback

- Layer 1 — Execution feedback (every judge has this): Pass / fail per test case, runtime in ms, error type (TLE, MLE, compile error, runtime error).

- Layer 2 — Complexity feedback (our differentiator): Static Big-O inference from the submitted AST. No other public judge does this.

- Layer 3 — Socratic AI hint (our differentiator): Complexity gap fed to Claude. The model is constrained to ask a question, not give the answer.

## 0.2 What You Are NOT Building

Scope creep is how interns fail. The following are explicitly out of scope for this internship. Do not build them.

- A leaderboard or ranking system

- A DP-based personalised learning path scheduler

- AI-generated test cases (unreliable without human review)

- Multi-language AST analysis (Python only for v1)

- A user study or analytics pipeline

- Social features, comments, or discussion threads

# 1. Environment Setup (Day 1)

Do this before anything else. Do not skip any step. If you hit an error, Google it. If you are still stuck after 30 minutes, ping your senior.

## 1.1 Prerequisites — Install These First

- Node.js v20 LTS (use nvm: nvm install 20 && nvm use 20)

- Python 3.11 (use pyenv: pyenv install 3.11.9 && pyenv global 3.11.9)

- Docker Desktop — download from docker.com/products/docker-desktop and ensure it is running

- Git — configure your name and email: git config --global user.name "Your Name"

- VS Code with these extensions: ESLint, Prettier, Python (Microsoft), Pylance, Docker

- pgAdmin 4 or TablePlus — for inspecting the PostgreSQL database visually

## 1.2 Clone and Initialise the Monorepo

Create a new public GitHub repository named algoarena under your personal account. Then run:

git clone https://github.com/YOUR_USERNAME/algoarena.git cd algoarena # Create the folder structure exactly as shown mkdir -p apps/web apps/api/routers apps/api/services apps/api/models mkdir -p packages/complexity-engine/parsers packages/complexity-engine/analyzers mkdir -p scripts docker # Initialise the Python backend cd apps/api python -m venv venv source venv/bin/activate # Windows: venv\Scripts\activate pip install fastapi uvicorn sqlalchemy psycopg2-binary redis httpx python-dotenv pip install tree-sitter tree-sitter-python alembic pytest pip freeze > requirements.txt cd ../.. # Initialise the Next.js frontend cd apps/web npx create-next-app@latest . --typescript --tailwind --eslint --app --no-src-dir npm install @monaco-editor/react axios swr next-auth cd ../..

## 1.3 Docker Compose — Infrastructure

Create docker-compose.yml in the project root. This single file starts your entire backend infrastructure. Copy it exactly:

# docker-compose.yml version: '3.8' services: judge0-server: image: judge0/judge0:1.13.1 ports: - '2358:2358' environment: REDIS_URL: redis://redis:6379 POSTGRES_HOST: db POSTGRES_DB: judge0 POSTGRES_USER: judge0 POSTGRES_PASSWORD: judge0secret depends_on: [db, redis] privileged: true judge0-workers: image: judge0/judge0:1.13.1 command: ['./scripts/workers'] environment: REDIS_URL: redis://redis:6379 POSTGRES_HOST: db POSTGRES_DB: judge0 POSTGRES_USER: judge0 POSTGRES_PASSWORD: judge0secret depends_on: [db, redis] privileged: true db: image: postgres:15 environment: POSTGRES_USER: algoarena POSTGRES_PASSWORD: localpassword POSTGRES_DB: algoarena ports: - '5432:5432' volumes: - pg_data:/var/lib/postgresql/data redis: image: redis:7-alpine ports: - '6379:6379' volumes: pg_data:

Start it with: docker compose up -d

Verify it works: open http://localhost:2358 in your browser. You should see the Judge0 API welcome page.

## 1.4 Environment Variables

Create apps/api/.env (never commit this file):

DATABASE_URL=postgresql://algoarena:localpassword@localhost:5432/algoarena REDIS_URL=redis://localhost:6379 JUDGE0_URL=http://localhost:2358 ANTHROPIC_API_KEY=sk-ant-your-key-here JWT_SECRET=a-long-random-string-change-this

Create apps/web/.env.local (never commit this file):

NEXTAUTH_URL=http://localhost:3000 NEXTAUTH_SECRET=another-long-random-string GITHUB_CLIENT_ID=your-github-oauth-app-id GITHUB_CLIENT_SECRET=your-github-oauth-app-secret NEXT_PUBLIC_API_URL=http://localhost:8000

| How to get GitHub OAuth keys | Go to github.com > Settings > Developer Settings > OAuth Apps > New OAuth App. Homepage URL: http://localhost:3000 ¦ Callback URL: http://localhost:3000/api/auth/callback/github Copy the Client ID and generate a Client Secret. Paste both into your .env.local. |
| --- | --- |

# 2. Database Schema (Week 1)

All data lives in PostgreSQL. Use SQLAlchemy for the ORM and Alembic for migrations. Create apps/api/models/models.py with the following exact schema. Do not rename columns — the rest of the codebase depends on these names.

## 2.1 Complete SQLAlchemy Models

# apps/api/models/models.py from sqlalchemy import Column, String, Integer, Boolean, DateTime, Text, ARRAY from sqlalchemy import ForeignKey, Enum as SAEnum from sqlalchemy.orm import declarative_base, relationship from sqlalchemy.dialects.postgresql import UUID from datetime import datetime import uuid, enum Base = declarative_base() class SubmissionStatus(enum.Enum): PENDING = 'PENDING' RUNNING = 'RUNNING' ACCEPTED = 'ACCEPTED' WRONG_ANSWER = 'WRONG_ANSWER' TIME_LIMIT = 'TIME_LIMIT_EXCEEDED' MEMORY_LIMIT = 'MEMORY_LIMIT_EXCEEDED' RUNTIME_ERROR = 'RUNTIME_ERROR' COMPILE_ERROR = 'COMPILE_ERROR' INTERNAL_ERROR = 'INTERNAL_ERROR' class BigOClass(enum.Enum): O1 = 'O(1)' ON = 'O(n)' ONlogN = 'O(n log n)' ON2 = 'O(n^2)' ON3 = 'O(n^3)' O2N = 'O(2^n)' class Difficulty(enum.Enum): EASY = 'easy' MEDIUM = 'medium' HARD = 'hard' class User(Base): __tablename__ = 'users' id = Column(UUID(as_uuid=True), primary_key=True, default=uuid.uuid4) email = Column(String, unique=True, nullable=False) username = Column(String, unique=True, nullable=False) avatar_url = Column(String) created_at = Column(DateTime, default=datetime.utcnow) streak_days = Column(Integer, default=0) last_active = Column(DateTime) submissions = relationship('Submission', back_populates='user') hint_usages = relationship('HintUsage', back_populates='user') class Problem(Base): __tablename__ = 'problems' id = Column(Integer, primary_key=True, autoincrement=True) title = Column(String, nullable=False) slug = Column(String, unique=True, nullable=False) statement_md = Column(Text, nullable=False) difficulty = Column(SAEnum(Difficulty), nullable=False) topic_tags = Column(ARRAY(String), default=[]) optimal_complexity = Column(SAEnum(BigOClass), nullable=False) editorial_md = Column(Text) time_limit_ms = Column(Integer, default=2000) memory_limit_mb = Column(Integer, default=256) is_published = Column(Boolean, default=False) test_cases = relationship('TestCase', back_populates='problem') submissions = relationship('Submission', back_populates='problem') class TestCase(Base): __tablename__ = 'test_cases' id = Column(Integer, primary_key=True, autoincrement=True) problem_id = Column(Integer, ForeignKey('problems.id'), nullable=False) input_data = Column(Text, nullable=False) expected_out = Column(Text, nullable=False) is_hidden = Column(Boolean, default=True) display_order = Column(Integer, default=0) problem = relationship('Problem', back_populates='test_cases') class Submission(Base): __tablename__ = 'submissions' id = Column(UUID(as_uuid=True), primary_key=True, default=uuid.uuid4) user_id = Column(UUID(as_uuid=True), ForeignKey('users.id'), nullable=False) problem_id = Column(Integer, ForeignKey('problems.id'), nullable=False) code = Column(Text, nullable=False) language = Column(String, nullable=False) status = Column(SAEnum(SubmissionStatus), default=SubmissionStatus.PENDING) passed_count = Column(Integer, default=0) total_count = Column(Integer, default=0) runtime_ms = Column(Integer) memory_kb = Column(Integer) error_message = Column(Text) failed_input = Column(Text) expected_output = Column(Text) actual_output = Column(Text) judge0_token = Column(String) user_complexity = Column(SAEnum(BigOClass)) optimal_complexity = Column(SAEnum(BigOClass)) is_optimal = Column(Boolean) created_at = Column(DateTime, default=datetime.utcnow) user = relationship('User', back_populates='submissions') problem = relationship('Problem', back_populates='submissions') class HintUsage(Base): __tablename__ = 'hint_usage' id = Column(Integer, primary_key=True, autoincrement=True) user_id = Column(UUID(as_uuid=True), ForeignKey('users.id'), nullable=False) problem_id = Column(Integer, ForeignKey('problems.id'), nullable=False) hint_count = Column(Integer, default=0) last_hint_at = Column(DateTime) user = relationship('User', back_populates='hint_usages')

## 2.2 Running Migrations

cd apps/api source venv/bin/activate alembic init alembic # Edit alembic/env.py: set target_metadata = Base.metadata # Edit alembic.ini: set sqlalchemy.url = postgresql://algoarena:localpassword@localhost:5432/algoarena alembic revision --autogenerate -m 'initial schema' alembic upgrade head # Verify: open TablePlus/pgAdmin, connect to localhost:5432, you should see all 5 tables

# 3. FastAPI Backend (Weeks 1–2)

## 3.1 Main App Entry Point

Create apps/api/main.py:

# apps/api/main.py from fastapi import FastAPI from fastapi.middleware.cors import CORSMiddleware from routers import submissions, problems, users, ai from models.database import engine, Base Base.metadata.create_all(bind=engine) app = FastAPI(title='AlgoArena API', version='1.0.0') app.add_middleware( CORSMiddleware, allow_origins=['http://localhost:3000'], allow_credentials=True, allow_methods=['*'], allow_headers=['*'], ) app.include_router(problems.router, prefix='/problems', tags=['problems']) app.include_router(submissions.router, prefix='/submissions', tags=['submissions']) app.include_router(users.router, prefix='/users', tags=['users']) app.include_router(ai.router, prefix='/ai', tags=['ai']) @app.get('/health') def health(): return {'status': 'ok'} # Run with: uvicorn main:app --reload --port 8000

## 3.2 Database Connection

# apps/api/models/database.py from sqlalchemy import create_engine from sqlalchemy.orm import sessionmaker from dotenv import load_dotenv import os load_dotenv() DATABASE_URL = os.getenv('DATABASE_URL') engine = create_engine(DATABASE_URL) SessionLocal = sessionmaker(autocommit=False, autoflush=False, bind=engine) def get_db(): db = SessionLocal() try: yield db finally: db.close()

## 3.3 Submissions Router — The Core Flow

This is the most important file in the backend. Read it carefully. Every submission goes through this exact sequence.

# apps/api/routers/submissions.py from fastapi import APIRouter, Depends, HTTPException, BackgroundTasks from sqlalchemy.orm import Session from models.database import get_db from models.models import Submission, Problem, TestCase, SubmissionStatus, BigOClass from services.judge import submit_to_judge0 from services.complexity import infer_complexity from pydantic import BaseModel import uuid router = APIRouter() class SubmitRequest(BaseModel): problem_id: int code: str language: str @router.post('/') async def create_submission(req: SubmitRequest, background_tasks: BackgroundTasks, db: Session = Depends(get_db)): problem = db.query(Problem).filter(Problem.id == req.problem_id).first() if not problem: raise HTTPException(status_code=404, detail='Problem not found') sub = Submission( id=uuid.uuid4(), problem_id=req.problem_id, user_id='00000000-0000-0000-0000-000000000001', code=req.code, language=req.language, status=SubmissionStatus.PENDING, total_count=len(problem.test_cases), optimal_complexity=problem.optimal_complexity, ) db.add(sub) db.commit() db.refresh(sub) background_tasks.add_task(evaluate_submission, str(sub.id), req.code, req.language, problem, db) return {'submission_id': str(sub.id), 'status': 'PENDING'} @router.get('/{submission_id}') def get_submission(submission_id: str, db: Session = Depends(get_db)): sub = db.query(Submission).filter(Submission.id == submission_id).first() if not sub: raise HTTPException(status_code=404, detail='Submission not found') return { 'id': str(sub.id), 'status': sub.status.value, 'passed_count': sub.passed_count, 'total_count': sub.total_count, 'user_complexity': sub.user_complexity.value if sub.user_complexity else None, 'optimal_complexity': sub.optimal_complexity.value if sub.optimal_complexity else None, 'is_optimal': sub.is_optimal, }

## 3.4 Judge0 Client Service

# apps/api/services/judge.py import httpx, os, base64 JUDGE0_URL = os.getenv('JUDGE0_URL', 'http://localhost:2358') LANGUAGE_IDS = { 'python': 71, 'javascript': 63, 'cpp': 54 } async def submit_to_judge0(code: str, language: str, stdin: str, time_limit_ms: int): lang_id = LANGUAGE_IDS.get(language, 71) payload = { 'source_code': base64.b64encode(code.encode()).decode(), 'language_id': lang_id, 'stdin': base64.b64encode(stdin.encode()).decode(), 'cpu_time_limit': time_limit_ms / 1000, 'encode_source': True, 'encode_stdin': True, } async with httpx.AsyncClient() as client: resp = await client.post(f'{JUDGE0_URL}/submissions?wait=true', json=payload, timeout=30) resp.raise_for_status() data = resp.json() for field in ['stdout', 'stderr', 'compile_output']: if data.get(field): data[field] = base64.b64decode(data[field]).decode(errors='replace') return data

# 4. Complexity Engine (Week 5)

This is the hardest part of the project and the most important. Read the entire section before writing any code.

| Philosophy | We are inferring Big-O from code structure, not measuring runtime. This is static analysis. A nested for loop is O(n^2) regardless of whether it runs in 1ms or 10s. We only support Python in v1. We gracefully degrade when we cannot determine the complexity (user_complexity stays null). This is documented behaviour, not a bug. |
| --- | --- |

## 4.1 How Tree-sitter Works

Tree-sitter is a parser library. You give it source code, it gives you an Abstract Syntax Tree (AST). An AST is a tree where each node represents a syntactic construct: a function definition, a for loop, a function call, etc. You walk this tree to detect patterns.

pip install tree-sitter tree-sitter-python python3 -c " from tree_sitter import Language, Parser import tree_sitter_python as tspython PY_LANGUAGE = Language(tspython.language()) parser = Parser(PY_LANGUAGE) tree = parser.parse(b'for i in range(n): pass') print(tree.root_node.sexp()) "

## 4.2 The Inference Rules

These are the exact rules your engine must implement. They are applied in order of precedence (highest to lowest):

| Priority | Pattern Detected | Inferred Complexity |
| --- | --- | --- |
| 1 (highest) | A loop nested 3+ levels deep (for inside for inside for) | O(n^3) |
| 2 | A recursive function with 2 recursive calls (no @lru_cache) | O(2^n) |
| 3 | A loop nested exactly 2 levels deep (for inside for) | O(n^2) |
| 4 | A call to sorted() or .sort() inside no loop | O(n log n) |
| 5 | A single for or while loop (no nesting, no recursion) | O(n) |
| 6 | A recursive function with @lru_cache decorator | O(n) |
| 7 (fallback) | No loops, no recursion detected | O(1) |

## 4.3 Implementation

# apps/api/services/complexity.py from tree_sitter import Language, Parser, Node import tree_sitter_python as tspython from models.models import BigOClass PY_LANGUAGE = Language(tspython.language()) _parser = Parser(PY_LANGUAGE) def infer_complexity(code: str) -> BigOClass: tree = _parser.parse(code.encode()) root = tree.root_node max_loop_depth = _max_loop_depth(root, 0) has_recursion, has_memo, branch_count = _check_recursion(root) has_sort = _has_sort_call(root) if max_loop_depth >= 3: return BigOClass.ON3 if has_recursion and not has_memo and branch_count >= 2: return BigOClass.O2N if max_loop_depth == 2: return BigOClass.ON2 if has_sort and max_loop_depth == 0: return BigOClass.ONlogN if max_loop_depth == 1 or (has_recursion and has_memo): return BigOClass.ON return BigOClass.O1

## 4.4 Unit Tests for the Complexity Engine

# apps/api/tests/test_complexity.py from services.complexity import infer_complexity from models.models import BigOClass def test_single_loop(): assert infer_complexity('for i in range(n): pass') == BigOClass.ON def test_nested_loop(): assert infer_complexity('for i in r(n):\n for j in r(n): pass') == BigOClass.ON2 def test_triple_loop(): assert infer_complexity('for i in r(n):\n for j in r(n):\n for k in r(n): pass') == BigOClass.ON3 def test_sorted_no_loop(): assert infer_complexity('x = sorted(arr)') == BigOClass.ONlogN def test_constant(): assert infer_complexity('x = a + b') == BigOClass.O1 # Run: cd apps/api && pytest tests/test_complexity.py -v

# 5. AI Tutor (Week 6)

The AI tutor is triggered after evaluation completes. It streams a response using Server-Sent Events (SSE). The prompt is the core intellectual contribution of this project — do not modify it without approval.

## 5.1 The Prompt

| IMPORTANT | The prompt has two hard constraints: (1) it must NEVER name the optimal algorithm or data structure. (2) it must NEVER produce code or pseudocode. These constraints make it Socratic. Violating them turns the hint into a spoiler. |
| --- | --- |

# apps/api/services/ai_tutor.py import anthropic, os client = anthropic.Anthropic(api_key=os.getenv('ANTHROPIC_API_KEY')) SYSTEM_PROMPT = """You are an expert algorithms tutor at a top CS university. You give terse, precise, Socratic feedback. ABSOLUTE RULES (never break these): - Never name the optimal algorithm, data structure, or technique. - Never write code, pseudocode, or step-by-step instructions. - Never confirm or deny if the student guesses the algorithm. - Keep your entire response under 150 words. - Be direct. Do not use filler words like 'Great question!' """ def stream_hint(sub, problem_statement): user_msg = build_hint_context(sub, problem_statement) return client.messages.stream( model = 'claude-haiku-4-5', max_tokens = 400, system = SYSTEM_PROMPT, messages = [{'role': 'user', 'content': user_msg}], )

## 5.2 AI Router with Rate Limiting

# apps/api/routers/ai.py from fastapi import APIRouter, Depends, HTTPException from fastapi.responses import StreamingResponse from sqlalchemy.orm import Session from models.database import get_db from models.models import Submission, Problem, HintUsage, SubmissionStatus from services.ai_tutor import stream_hint from datetime import datetime router = APIRouter() MAX_HINTS = 3 @router.get('/hint/{submission_id}') def get_hint(submission_id: str, db: Session = Depends(get_db)): sub = db.query(Submission).filter(Submission.id == submission_id).first() if not sub: raise HTTPException(status_code=404, detail='Submission not found') if sub.is_optimal and sub.status == SubmissionStatus.ACCEPTED: return {'skip': True, 'message': 'Solution is already optimal!'} usage = db.query(HintUsage).filter_by(user_id=sub.user_id, problem_id=sub.problem_id).first() if not usage: usage = HintUsage(user_id=sub.user_id, problem_id=sub.problem_id, hint_count=0) db.add(usage) if usage.hint_count >= MAX_HINTS: raise HTTPException(status_code=429, detail=f'Hint limit ({MAX_HINTS}) reached') usage.hint_count += 1 usage.last_hint_at = datetime.utcnow() db.commit() problem = db.query(Problem).filter(Problem.id == sub.problem_id).first() def generate(): with stream_hint(sub, problem.statement_md) as stream: for text in stream.text_stream: yield f'data: {text}\n\n' yield 'data: [DONE]\n\n' return StreamingResponse(generate(), media_type='text/event-stream')

# 6. Next.js Frontend (Weeks 3–4)

## 6.1 Folder Structure

apps/web/ app/ page.tsx # Homepage / problem list problems/ page.tsx # Full problem list with filters [slug]/ page.tsx # Problem detail + editor dashboard/ page.tsx # User progress, heatmap api/ auth/[...nextauth]/route.ts # NextAuth handler components/ Editor.tsx # Monaco editor wrapper ResultPanel.tsx # Pass/fail display with error states AiTutorPanel.tsx # Streaming hint display ProblemCard.tsx # Card on the list page TopicHeatmap.tsx # Dashboard heatmap lib/ api.ts # Typed API client functions auth.ts # NextAuth config

## 6.2 Monaco Editor Component

// apps/web/components/Editor.tsx 'use client'; import Editor from '@monaco-editor/react'; import { useState } from 'react'; export default function CodeEditor({ problemId, onResult }) { const [code, setCode] = useState(DEFAULT_PYTHON_STUB); const [language, setLanguage] = useState('python'); const [loading, setLoading] = useState(false); const submit = async () => { setLoading(true); try { const res = await fetch('/api/submissions', { method: 'POST', headers: { 'Content-Type': 'application/json' }, body: JSON.stringify({ problem_id: problemId, code, language }), }); const { submission_id } = await res.json(); let result; let retries = 0; while (retries < 20) { await new Promise(r => setTimeout(r, 1500)); const poll = await fetch(`/api/submissions/${submission_id}`); result = await poll.json(); if (!['PENDING', 'RUNNING'].includes(result.status)) break; retries++; } onResult(result); } finally { setLoading(false); } }; return ( <div className='flex flex-col h-full'> <Editor height='100%' language={language} value={code} onChange={v => setCode(v ?? '')} theme='vs-dark' options={{ minimap: { enabled: false }, fontSize: 14 }} /> </div> ); }

## 6.3 Result Panel — All Error States

// apps/web/components/ResultPanel.tsx 'use client'; export default function ResultPanel({ result }) { if (!result) return null; const statusConfig = { ACCEPTED: { label: 'Accepted', color: 'green', icon: '✓' }, WRONG_ANSWER: { label: 'Wrong Answer', color: 'red', icon: '✗' }, TIME_LIMIT_EXCEEDED: { label: 'Time Limit Exceeded', color: 'yellow', icon: '⏱' }, MEMORY_LIMIT_EXCEEDED: { label: 'Memory Limit Exceeded', color: 'yellow', icon: '■' }, RUNTIME_ERROR: { label: 'Runtime Error', color: 'red', icon: '⚠' }, COMPILE_ERROR: { label: 'Compile Error', color: 'orange', icon: '⚠' }, INTERNAL_ERROR: { label: 'Internal Error', color: 'gray', icon: '?' }, }; const cfg = statusConfig[result.status] ?? statusConfig.INTERNAL_ERROR; return ( <div className='p-4 space-y-3'> <div className={`flex items-center gap-2 text-${cfg.color}-400 font-semibold`}> <span>{cfg.icon}</span><span>{cfg.label}</span> <span className='text-gray-400 ml-auto'>{result.passed_count}/{result.total_count} tests</span> </div> {result.user_complexity && ( <div className='flex gap-3 text-sm'> <span className='text-gray-400'>Your complexity:</span> <span className={result.is_optimal ? 'text-green-400' : 'text-yellow-400'}> {result.user_complexity} </span> </div> )} </div> ); }

## 6.4 AI Tutor Panel — SSE Streaming

// apps/web/components/AiTutorPanel.tsx 'use client'; import { useState, useEffect, useRef } from 'react'; const MAX_HINTS = 3; export default function AiTutorPanel({ submissionId, isOptimal, hintsUsed }) { const [hint, setHint] = useState(''); const [loading, setLoading] = useState(false); const [used, setUsed] = useState(hintsUsed); const abortRef = useRef(null); useEffect(() => { return () => { abortRef.current?.abort(); }; }, []); const fetchHint = async () => { if (!submissionId ¦¦ used >= MAX_HINTS) return; setLoading(true); setHint(''); abortRef.current = new AbortController(); try { const res = await fetch(`/api/hints/${submissionId}`, { signal: abortRef.current.signal }); const reader = res.body.getReader(); while (true) { const { value, done } = await reader.read(); if (done) break; const lines = new TextDecoder().decode(value).split('\n'); for (const line of lines) { if (line.startsWith('data: ')) { const text = line.slice(6); if (text === '[DONE]') break; setHint(prev => prev + text); } } } setUsed(prev => prev + 1); } finally { setLoading(false); } }; if (isOptimal) return <div className='p-4 text-green-400 text-sm'>Optimal solution!</div>; return ( <div className='p-4 space-y-3'> <div className='flex justify-between text-sm'> <span className='text-gray-300'>AI Tutor</span> <span className='text-gray-500'>{used}/{MAX_HINTS} hints used</span> </div> {hint && <div className='text-sm text-gray-200 whitespace-pre-wrap'>{hint}</div>} <button onClick={fetchHint} disabled={loading ¦¦ used >= MAX_HINTS} className='text-sm px-3 py-1.5 rounded border border-blue-600 text-blue-400 disabled:opacity-40'> {loading ? 'Thinking...' : used >= MAX_HINTS ? 'Hint limit reached' : 'Get a hint'} </button> </div> ); }

# 7. Authentication (Week 4)

Use NextAuth.js with the GitHub provider. This gives you production-grade OAuth without building it from scratch.

## 7.1 NextAuth Configuration

// apps/web/lib/auth.ts import NextAuth from 'next-auth'; import GitHub from 'next-auth/providers/github'; export const { handlers, auth, signIn, signOut } = NextAuth({ providers: [GitHub({ clientId: process.env.GITHUB_CLIENT_ID!, clientSecret: process.env.GITHUB_CLIENT_SECRET! })], callbacks: { async session({ session, token }) { session.user.id = token.sub!; return session; }, }, }); // apps/web/app/api/auth/[...nextauth]/route.ts import { handlers } from '@/lib/auth'; export const { GET, POST } = handlers;

## 7.2 Protecting Routes

import { auth } from '@/lib/auth'; import { redirect } from 'next/navigation'; export default async function DashboardPage() { const session = await auth(); if (!session) redirect('/'); return <Dashboard userId={session.user.id} />; }

# 8. Problem Set — 30 Problems (Week 4)

You need exactly 30 problems seeded into the database. Each problem must have at least 10 hidden test cases.

## 8.1 Problem Distribution

| # | Slug | Title | Topic | Difficulty | Optimal Complexity |
| --- | --- | --- | --- | --- | --- |
| 1 | two-sum | Two Sum | Hash maps | Easy | O(n) |
| 2 | best-time-buy-sell | Best Time to Buy and Sell | Arrays | Easy | O(n) |
| 3 | valid-parentheses | Valid Parentheses | Stacks | Easy | O(n) |
| 4 | merge-sorted-lists | Merge Two Sorted Lists | Linked lists | Easy | O(n) |
| 5 | maximum-subarray | Maximum Subarray | Arrays | Easy | O(n) |
| 6 | climbing-stairs | Climbing Stairs | DP | Easy | O(n) |
| 7 | palindrome-number | Palindrome Number | Math | Easy | O(log n) |
| 8 | reverse-linked-list | Reverse Linked List | Linked lists | Easy | O(n) |
| 9 | contains-duplicate | Contains Duplicate | Hash sets | Easy | O(n) |
| 10 | valid-anagram | Valid Anagram | Hash maps | Easy | O(n) |
| 11 | 3sum | 3Sum | Arrays | Medium | O(n^2) |
| 12 | longest-substring | Longest Substring No Repeat | Sliding window | Medium | O(n) |
| 13 | container-most-water | Container With Most Water | Two pointers | Medium | O(n) |
| 14 | group-anagrams | Group Anagrams | Hash maps | Medium | O(n) |
| 15 | top-k-frequent | Top K Frequent Elements | Hash maps | Medium | O(n) |
| 16 | product-except-self | Product of Array Except Self | Arrays | Medium | O(n) |
| 17 | coin-change | Coin Change | DP | Medium | O(n^2) |
| 18 | number-of-islands | Number of Islands | Graphs/BFS | Medium | O(n) |
| 19 | binary-search | Binary Search | Binary search | Easy | O(log n) |
| 20 | find-min-rotated | Find Min in Rotated Array | Binary search | Medium | O(log n) |
| 21 | search-rotated | Search in Rotated Array | Binary search | Medium | O(log n) |
| 22 | level-order-traversal | Binary Tree Level Order | Trees/BFS | Medium | O(n) |
| 23 | max-depth-tree | Max Depth of Binary Tree | Trees/DFS | Easy | O(n) |
| 24 | validate-bst | Validate Binary Search Tree | Trees | Medium | O(n) |
| 25 | lowest-common-ancestor | Lowest Common Ancestor | Trees | Medium | O(n) |
| 26 | word-search | Word Search | Graphs/DFS | Medium | O(n) |
| 27 | course-schedule | Course Schedule | Graphs/Topo | Medium | O(V+E) |
| 28 | trapping-rain-water | Trapping Rain Water | Two pointers | Hard | O(n) |
| 29 | median-two-arrays | Median of Two Sorted Arrays | Binary search | Hard | O(log n) |
| 30 | longest-increasing-subseq | Longest Increasing Subseq. | DP | Medium | O(n^2) |

## 8.2 Seed Script Structure

# scripts/seed_problems.py PROBLEMS = [ { 'title': 'Two Sum', 'slug': 'two-sum', 'difficulty': 'easy', 'topic_tags': ['hash-maps', 'arrays'], 'optimal_complexity': 'O(n)', 'time_limit_ms': 2000, 'memory_limit_mb': 256, 'statement_md': '## Two Sum\nGiven an array...', 'editorial_md': '## Approach: Hash Map\nUse a hash map...', 'test_cases': [ {'input': '[2,7,11,15]\n9', 'expected': '[0,1]', 'hidden': False}, {'input': '[3,2,4]\n6', 'expected': '[1,2]', 'hidden': True}, # Add at least 8 more hidden test cases ], }, # ... repeat for all 30 problems ]

# 9. Publishing the Complexity Engine as a pip Package

The complexity engine must also live as a standalone pip package under packages/complexity-engine/. This makes it publishable and reusable as a portfolio piece.

## 9.1 Package Structure

packages/complexity-engine/ complexity_engine/ __init__.py # exports: infer_complexity, BigOClass parsers/ python_parser.py # tree-sitter setup for Python analyzers/ loop_depth.py # LoopDepthVisitor recursion.py # RecursionPatternVisitor sort_calls.py # SortCallDetector inference.py # infer_complexity() entry point tests/ test_complexity.py pyproject.toml README.md

## 9.2 pyproject.toml

[build-system] requires = ['setuptools>=68', 'wheel'] build-backend = 'setuptools.backends.legacy:build' [project] name = 'complexity-engine' version = '0.1.0' description = 'Static Big-O complexity inference for Python code via Tree-sitter AST analysis' readme = 'README.md' requires-python = '>=3.11' dependencies = ['tree-sitter>=0.21', 'tree-sitter-python>=0.21']

## 9.3 Publishing to TestPyPI

cd packages/complexity-engine pip install build twine python -m build twine upload --repository testpypi dist/* pip install --index-url https://test.pypi.org/simple/ complexity-engine

# 10. Deployment (Week 8)

| Goal | A recruiter must be able to click a URL, see the platform, submit a solution, and receive an AI hint — without signing in, without downloading anything, without reading instructions. Deploy the frontend to Vercel and the backend to Railway. Both have free tiers. |
| --- | --- |

## 10.1 Backend on Railway

- Go to railway.app, sign in with GitHub.

- New Project > Deploy from GitHub Repo > select algoarena.

- Add a PostgreSQL service and a Redis service from the Railway plugin marketplace.

- Set environment variables in the Railway dashboard (same as your .env but with production values).

- Add a Dockerfile to apps/api/: FROM python:3.11-slim > COPY requirements.txt > RUN pip install -r requirements.txt > CMD uvicorn main:app --host 0.0.0.0 --port 8000

- Set the root directory to apps/api in Railway settings.

- Railway auto-deploys on every push to main.

## 10.2 Frontend on Vercel

- Go to vercel.com, sign in with GitHub.

- New Project > Import algoarena > set Root Directory to apps/web.

- Add all environment variables from .env.local (update NEXT_PUBLIC_API_URL to your Railway backend URL).

- Vercel auto-deploys on every push to main.

## 10.3 Judge0 — Important Note

| Cold start warning | Judge0 requires a privileged Docker container which Railway and Render do not support on free tier. For the demo, use the Judge0 Cloud free tier at judge0.com (free API key, 50 submissions/day). This is enough for a recruiter demo. Update JUDGE0_URL in Railway to https://judge0-ce.p.rapidapi.com and add the RapidAPI key as a header in your judge.py client. For production self-hosting, use a DigitalOcean Droplet ($4/month) and run docker compose up on it. |
| --- | --- |

# 11. Week-by-Week Checklist

Use this as your daily reference. Do not move to the next week until every item in the current week is ticked.

| Week | Must complete before moving on |
| --- | --- |
| Week 1 Infra + Schema | docker compose up shows Judge0 at localhost:2358. Alembic migration runs clean. All 5 tables visible in pgAdmin. GET /health returns {status: ok}. POST /submissions with hardcoded test returns a submission_id. |
| Week 2 Submission pipeline | All 6 error states (ACCEPTED, WRONG_ANSWER, TLE, MLE, RUNTIME_ERROR, COMPILE_ERROR) triggered and stored correctly. Background task completes. GET /submissions/:id returns final status within 10 seconds. |
| Week 3 Frontend editor | Monaco editor renders in browser. Submit button fires the polling loop. ResultPanel shows all error states with correct colours and details. No TypeScript errors. |
| Week 4 Problems + Auth | All 30 problems visible at /problems. GitHub OAuth login/logout works. User session persists across refresh. Problem detail page loads statement and editor. Seed script is idempotent (safe to run twice). |
| Week 5 Complexity engine | All 7 unit tests in test_complexity.py pass. infer_complexity() called in evaluate_submission() and result stored. User complexity shown in ResultPanel UI. Graceful null when analysis unavailable. |
| Week 6 AI tutor | GET /ai/hint/:id streams SSE tokens to AiTutorPanel. Hint renders word by word. Rate limit (3 hints) enforced in DB. Optimal submissions skip hint generation. Hint costs < $0.05 per full session. |
| Week 7 Polish | Dashboard heatmap shows solved problems by topic. Editorial pages render markdown. Rate-limit UI shows remaining hints. Mobile viewport (768px) renders without horizontal scroll. README has architecture diagram. |
| Week 8 Deploy | Live Vercel URL returns the platform. Railway backend /health returns 200. Submission on live URL completes end-to-end. Demo video recorded and linked in README. complexity-engine published to TestPyPI. |

# 12. Common Mistakes — Read Before You Start

| These are real mistakes previous interns made | Each one cost at least 2 days of debugging. Read them now, not when you are stuck. |
| --- | --- |

### Mistake 1: Blocking the FastAPI event loop

If you call Judge0 synchronously inside an async function using requests.get() instead of httpx.AsyncClient, every submission will block the entire server. Use async/await everywhere inside async def functions.

### Mistake 2: Storing secrets in git

Your .env and .env.local files must be in .gitignore before the first commit. Run: echo '.env' >> .gitignore && echo '.env.local' >> .gitignore before git add.

### Mistake 3: Polling without a timeout

Your frontend polling loop must have a maximum retry count (e.g., 20 retries x 1.5s = 30s timeout). Without it, a broken submission will poll forever and drain the user's battery.

### Mistake 4: Tree-sitter grammar version mismatch

tree-sitter and tree-sitter-python must be compatible versions. Pin them: tree-sitter==0.21.3 and tree-sitter-python==0.21.0 in requirements.txt. Mixing major versions breaks the Language() constructor.

### Mistake 5: SSE connection not closed on component unmount

In AiTutorPanel, the AbortController ref must call abort() in a useEffect cleanup function. Without it, navigating away from a problem page while a hint is streaming will cause React state updates on unmounted components.

useEffect(() => { return () => { abortRef.current?.abort(); }; // cleanup on unmount }, []);

### Mistake 6: Test case format inconsistency

Your seed script must produce test case inputs in exactly the format the submitted code expects. For Two Sum, the input is two lines: the array on line 1, the target on line 2. Document this format in a comment next to each problem's test cases.

### Mistake 7: Modifying the AI prompt without approval

The Socratic constraint in the system prompt is the product's intellectual contribution. If you modify it to 'be more helpful' by giving more direct answers, you break the product. Do not change the prompt without discussing it first.

# 13. Final Deliverables

On the last day of Week 8, send your senior a Slack message with all of the following. Incomplete submissions will be reviewed in the next sprint.

| Deliverable | Where | Acceptance Criteria |
| --- | --- | --- |
| Live demo URL | Vercel | Loads without error. User can submit Two Sum and receive a result within 10 seconds. |
| GitHub repo URL | github.com | Public. No secrets in commits. Clean commit history (one commit per meaningful change, not 'fix fix fix'). |
| README.md | Repo root | Contains: project description, architecture diagram, local setup steps, known limitations of complexity engine, link to demo. |
| Demo video | Loom (3 min) | Shows: problem list > open problem > submit O(n^2) solution > receive AI hint > resubmit O(n) solution > show complexity badge change. |
| complexity-engine | TestPyPI | pip install --index-url https://test.pypi.org/simple/ complexity-engine works. README shows a usage example. |

| Interview talking point (memorise this) | "I built AlgoArena, a coding judge where the core differentiator is a static complexity analysis engine built on Tree-sitter. It parses submitted code into an AST, runs a loop-depth visitor and recursion pattern matcher to infer Big-O class, then computes the gap between the user complexity and the editorial optimal. That gap gets passed alongside the code and test results to Claude, which generates a Socratic explanation — not the answer, but the question that leads there." This answer hits: DAA, systems thinking, AI integration, and engineering depth. That is exactly what L4/L5 interviewers want to hear. |
| --- | --- |